Task | Date | Notes
-----+----------+----------------------------------------------------------
0001 | 20200316 | dBase - Create
     | | -create {directory}
     | | Create method to build a new dBase from log files.
     +----------+----------------------------------------------------------
     | 20200319 | DONE!
     | | Coded, Tested, and run.
-----+----------+----------------------------------------------------------
0002 | 20200316 | Add a file or files in a directory to the dBase.
     | | -add
     | | Create a method to scan audio files and add the
     | | checksum to the dBase. The following MUST be an exact
     | | match between the dBase information and ID3v2 information.
     | | Show-Number <<==== Track-Number
     | | Show-Name <<==== Album-Name
     | | Date <<==== Release Date
     | | Show-Title <<==== Track-Title
     | | *NOTE: The above ID3v2 tag format is only required
     | | when adding a new checksum into the dBase.
     | | Once added, the tags can be changed or removed.
     +----------+----------------------------------------------------------
     | 20200323 | I had a bit of a change in direction. Rather then using
     | | ID3 tags to discover the show title, episode etc. I
     | | decided to use the filename with the following format:
     | | {SeriesTitle} – {Date} – {EpisodeNumber} - {EpisodeTitle}
     | | The Date may be formatted as: ‘49-06-07’, ‘49.06.07’,
     | | ‘490607’, ‘1949-06-07’, ‘1949.06.07’, or ‘19490607’.
     | | The EpisodeNumber may be formatted as: ‘ep123’, ‘123’,
     | | ‘(123)’, ‘e123’, or ‘#123’.
     +----------+----------------------------------------------------------
     | 20200324 | DONE!
     | | Coded, Tested, and Run.
     | | NOTE: There are a few exception cases that need
     | | to be handled but the main code path works.
-----+----------+----------------------------------------------------------
0005 | 20200319 |	GitHub
     | | Create a project and check-in everything.
     +----------+----------------------------------------------------------
     | 20200323 | First check-in complete
-----+----------+----------------------------------------------------------